Project: A Meal Prep and Healthy Living Planner
Sprint: Sprint 1
Meeting #: 1
Date: January 31, 2026
Time: 19:00 – 20:00
Location: Discord

19:00 (ALL MEMBERS):  First discussed the Sprint 1 requirements and clarified what needed to be completed for the project. After reviewing the expected deliverables, we discussed which tasks each member would be comfortable working on based on their experience and skills. Furthermore, we decided which tech stack would be ideal for our project.

19:28 (Jacob & Khaled) Brought up that they had started working on the interface, including basic UI elements for login and profile management. of the user management system (and would take care of completing it).

19:35 (Guyass) Proposed to take care of  the backend logic for user account management, including authentication and data handling.

19:40 (Tin & Guyass) Volunteered to work on the README file

19:43 (Tin & Deep) Volunteered to work on the user stories for sprint #1

19:50 (Deep) Volunteered to handle the “meeting minutes” document

19:52 (Jingyu) Volunteered to take care of the Sprint Planning

19:58 (Everyone) Decided that each member logs their own contribution and their time spent on each activity, regular meetings will be held weekly and documented

20:00 : End of Meeting #1

Sprint: Sprint 2

Meeting #: 2

Date: February 16, 2026

Time: 19:00 – 20:00

Location: Discord

19:00 (ALL MEMBERS): Reviewed Sprint 2 objectives and discussed the implementation plan for recipe-related features. The team clarified requirements for recipe management, search functionality, and filtering options.

19:20 (Tin & Deep): Began working on the recipe management system, including functionality to create, edit, and delete recipes. They also discussed handling recipe attributes such as ingredients, preparation time, preparation steps, and cost.

19:30 (Khaled): Started development planning for the recipe search feature and discussed possible approaches for efficient searching within stored recipes.

19:40 (Jacob & Guyass): Discussed implementation strategies for recipe filtering features, including filtering by preparation time, difficulty, cost, and dietary tags.

19:50 (Jingyu): Began updating user stories to reflect Sprint 2 goals and confirmed that additional user stories would be added if new requirements emerged.

19:58 (Everyone): Confirmed that all members will log their individual contributions and track time spent on assigned tasks.

20:00: End of Meeting #2

Sprint: Sprint 2

Meeting #: 3

Date: February 25, 2026

Time: 19:00 – 20:00

Location: Discord

19:00 (ALL MEMBERS): Reviewed progress made since the previous meeting and discussed current challenges encountered during implementation of recipe features.

19:18 (Tin & Deep): Reported progress on the create, edit, and delete recipe functionalities. Initial handling of recipe attributes such as ingredients and preparation steps was completed, with further testing still required.

19:30 (Khaled): Presented progress on the recipe search feature and discussed improvements for search accuracy and performance.

19:40 (Jacob & Guyass): Reported ongoing work on recipe filtering options. Basic filtering logic for time, difficulty, cost, and dietary tags was implemented and pending integration with the frontend.

19:50 (Jingyu): Updated user stories based on implemented features and added new stories where necessary to reflect evolving project requirements.

19:58 (Everyone): Agreed to continue weekly meetings and maintain contribution logs to ensure proper sprint tracking.

20:00: End of Meeting #3

Sprint: Sprint 3

Meeting #: 4

Date: March 13, 2026

Time: 19:00 – 20:00

Location: Discord

19:00 (ALL MEMBERS):
Reviewed the Sprint 3 backlog and confirmed that the team will implement all Weekly Meal Planner features along with the unique feature: Smart Grocery List Generation with Ingredient Consolidation. The team aligned on delivering full functionality.

19:15 (ALL MEMBERS):
Reviewed user stories, clarified requirements and acceptance criteria, and decomposed them into tasks. Tasks were distributed based on each member’s role and strengths.

19:25 (Tin):
Took responsibility for backend Meal Plan API and Smart Grocery List backend, including endpoints for meal plans and ingredient aggregation.

19:30 (Jingyu):
Assigned to meal assignment logic and duplicate prevention, including API implementation and validation.

19:35 (Deep):
Assigned to edit/remove meal functionality and backend unit tests for Sprint 1 & 2, ensuring proper test coverage and CI compatibility.

19:40 (Khaled):
Responsible for frontend Weekly Grid View and meal assignment UI, including grid layout, interaction design, and integration with backend APIs.

19:45 (Jacob):
Assigned to edit/remove UI, duplicate error handling, and Smart Grocery List frontend.

19:50 (Guyass):
Took charge of CI/CD pipeline setup, frontend unit tests, acceptance tests for the unique feature, and documentation (README & contribution logs).

19:55 (ALL MEMBERS):
Confirmed:

- GitHub workflow: User Stories → Tasks → Acceptance Tests

- One branch per task (following naming convention)

- Pull Requests require review before merging

- CI pipeline must pass (unit tests from Sprint 1 & 2)

- Each member logs contributions and time

19:58 (ALL MEMBERS):
Agreed to maintain weekly meetings and coordinate closely on the Smart Grocery List feature integration between frontend and backend.

20:00: End of Meeting #4